PRODUCT REQUIREMENTS DOCUMENT

PROVENA Trinity

AI Image Detection System with Multi-Layer Watermarking

| Version: | 2.0.0 (Trinity) |
| --- | --- |
| Date: | February 2026 |
| Status: | Draft - Development Ready |
| Timeline: | 6 months (Phases 1-2) |
| Budget: | $200,000 |

# 1. Executive Summary

PROVENA Trinity is a revolutionary AI image detection system that achieves 99% detection accuracy even after heavy image transformations (JPEG compression, screenshots, social media sharing). By combining latent-space watermarking, pixel-space watermarking, and a 4-layer detection ensemble, Trinity solves the critical problem that plagues existing watermarking systems: fragility under real-world conditions.

## 1.1 Problem Statement

Current watermarking systems fail when images undergo common transformations:

- JPEG compression at Q=50: Only 5-40% detection rate

- Screenshot + re-upload: Watermarks destroyed

- Social media sharing: Metadata stripped, pixels modified

- Adversarial removal: Attackers can train networks to erase watermarks

For AI-generated images, this means: No reliable way to detect if an image found on social media was created by your AI model.

## 1.2 Solution Overview

PROVENA Trinity uses a multi-layer approach where each layer compensates for the others' weaknesses:

- Layer 1: Latent Space Watermark (embedded during AI image generation) - 90-95% robustness

- Layer 2: Pixel Space Watermark (learned encoder-decoder with adversarial training) - 95% robustness

- Layer 3: Perceptual Hash (fast fuzzy matching) - 99% robustness for similar images

- Layer 4: CNN + ViT Ensemble (detects AI model "fingerprint") - 85-90% robustness

Combined Detection: 99% success rate even after JPEG Q=50, screenshots, and heavy edits.

## 1.3 Key Metrics

| Metric | Current (v1.0) | Trinity (v2.0) |
| --- | --- | --- |
| Detection (JPEG Q=50) | 5% | 99% |
| Screenshot Survival | 0% | 99% |
| Detection Latency | 50ms | 50-150ms |
| False Positive Rate | <0.1% | <0.05% |

# 2. Technical Architecture

## 2.1 System Overview

Trinity consists of two main pipelines: Embedding (during image generation) and Detection (when verifying images).

### 2.1.1 Embedding Pipeline

- User provides prompt to AI image generator (Stable Diffusion, DALL-E, etc.)

- Latent watermark injected during diffusion process (Tree-Ring method)

- Image generated with latent watermark embedded

- Pixel watermark added using learned encoder (spread spectrum in DCT)

- Perceptual hash computed and stored in registry

- Cryptographic signature created (Ed25519)

- Final watermarked image + metadata stored in registry

### 2.1.2 Detection Pipeline

- User uploads potentially AI-generated image

- Layer 1: Joint-trained decoder extracts watermark (if present)

- Layer 2: Perceptual hash computed and matched against registry

- Layer 3: CNN classifier checks for AI model fingerprint

- Layer 4: ViT detector checks global composition patterns

- Ensemble voting: Combine all 4 layers for final verdict

- Return: VERIFIED / LIKELY_VERIFIED / SUSPICIOUS / NOT_DETECTED

## 2.2 Component Specifications

### 2.2.1 Latent Space Watermarking (Tree-Ring)

Purpose: Embed watermark during diffusion process (not post-generation)

Method: Inject keyed noise pattern at diffusion timesteps T/2, T/4, T/8

Key Features:

- ChaCha20 stream cipher for pattern generation (cryptographically secure)

- 128-bit UUID + 32-bit timestamp payload

- PSNR ≥ 42dB, SSIM ≥ 0.98 (imperceptible quality loss)

- Robustness: 90-95% detection after JPEG Q=50

Implementation: src/watermarking/latent/tree_ring.py

### 2.2.2 Pixel Space Watermarking (Learned Encoder-Decoder)

Purpose: Add robust pixel-level watermark using neural networks

Method: Spread spectrum embedding in DCT mid-frequencies with learned encoder-decoder

Architecture:

- Encoder: CNN+ViT hybrid (learns optimal embedding)

- Decoder: CNN+ViT hybrid (learns robust extraction)

- Training: Joint end-to-end with adversarial attacker network

- Error Correction: LDPC (48% error tolerance)

Robustness: 95% detection at JPEG Q=10 (published Meta research)

# 3. Implementation Roadmap

Development is structured in 4 phases over 6 months with clear deliverables and success criteria for each phase.

## 3.1 Phase 1: Latent Watermarking (Months 1-2)

| Duration | 8 weeks |
| --- | --- |
| Budget | $60,000 |
| Team | 1 ML Engineer + 1 Software Engineer |
| Success | ≥90% extraction on clean images, ≥85% on JPEG Q=50 |

Deliverables:

- Tree-Ring implementation integrated with Stable Diffusion

- ChaCha20 keyed pattern generation

- Watermark extractor with LDPC decoder

- Test suite: 10,000 images with 50+ transform scenarios

- Technical documentation

## 3.2 Phase 2: Pixel Watermarking + Multi-Layer Detection (Months 3-4)

| Duration | 8 weeks |
| --- | --- |
| Budget | $80,000 |
| Success | ≥99% combined detection at JPEG Q=50, ≥95% at Q=30 |

Deliverables:

- CNN+ViT hybrid encoder-decoder trained on 50K images

- Adversarial training pipeline with removal network

- CNN style classifier (EfficientNet-B4)

- ViT global detector (4-layer transformer)

- 4-layer ensemble detection pipeline

- Comprehensive test suite: 200+ transform combinations

# 4. Success Metrics & Acceptance Criteria

## 4.1 Technical Metrics

| Metric | Target | Minimum |
| --- | --- | --- |
| Detection Rate (Clean) | 99.9% | 99% |
| Detection Rate (JPEG Q=50) | 99% | 95% |
| Detection Rate (Screenshot) | 99% | 90% |
| False Positive Rate | <0.05% | <0.1% |
| Detection Latency (p95) | 150ms | 300ms |
| Image Quality (PSNR) | ≥42dB | ≥40dB |

# 5. Risk Management

## 5.1 Technical Risks

| Risk | Probability | Mitigation |
| --- | --- | --- |
| Latent watermarking <90% success | Medium (30%) | Fallback to pixel watermark (95% success) |
| Adversarial removal breakthrough | Low (20%) | Multi-layer redundancy ensures partial survival |
| GPU compute costs exceed budget | Medium (30%) | Use smaller models, optimize training |

# 6. Appendix

## 6.1 Key Research References

- Tree-Ring Watermarks: Fingerprints for Diffusion Images (Wen et al., 2024)

- The Stable Signature: Rooting Watermarks in Latent Diffusion Models (Meta AI, 2023)

- Adversarial Watermarking Transformer (NeurIPS 2024)

- Deep Robust Watermarking (Fernandez et al., 2023)

## 6.2 Glossary

Latent Space: Internal representation in AI models before final image generation

DCT: Discrete Cosine Transform - frequency domain representation (used in JPEG)

LDPC: Low-Density Parity-Check - advanced error correction code

PSNR: Peak Signal-to-Noise Ratio - image quality metric (higher = better)

SSIM: Structural Similarity Index - perceptual quality metric

END OF DOCUMENT